Initial Project Planning Report

|  |  |
| --- | --- |
| Date | 14-07-2024 |
| Team ID | 740069 |
| Project Name | Lymphography Classification Using ML |
| Maximum Marks | 4 Marks |

# Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Priority** | **Team**  **Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| Sprint-1 | Data Collection  and Preprocessing | LC-1 | Understanding & loading  data | Low | Sahithya | 2024/03/15 | 2024/03/22 |
| Sprint-1 | Data Collection  and Preprocessing | LC-2 | Data cleaning | High | Sahithya | 2024/03/15 | 2024/03/22 |
| Sprint-1 | Data Collection  and Preprocessing | LC-3 | EDA | Medium | Rajashekar | 2024/03/15 | 2024/03/22 |
| Sprint-2 | Model Development | LC-4 | Training the model | Medium | Sahithya | 2024/03/15 | 2024/04/12 |
| Sprint-2 | Model  Development | Lc-5 | Evaluating the model | Medium | Rajashekar | 2024/03/22 | 2024/03/29 |
| Sprint-2 | Model tuning and testing | LC-6 | Model tuning | High | Venkat | 2024/03/22 | 2024/03/29 |
| Sprint-2 | Model tuning and testing | LC-7 | Model testing | Medium | Adarsh | 2024/03/22 | 2024/03/29 |
| Sprint-3 | Web integration and Deployment | LC-8 | Building HTML templates | Low | Sahithya | 2024/03/22 | 2024/03/29 |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Priority** | **Team**  **Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| Sprint-3 | Web integration  and Deployment | LC-9 | Local deployment | Medium | Venkat | 2024/03/29 | 2024/04/05 |
| Sprint-4 | Project Report | LC-10 | Report | Medium | Adarsh | 2024/03/29 | 2024/04/05 |

# Screenshot:



